**WEEKLY STATUS REPORT (WSR)**

[4/5/2021]

**TO:**

Dalton Morzos

Kameron Leisure

Adam Crozier

Chloe Makdad

Grant Bryant

Grant Hurn

Sasha Grigortsuk

Audrey Marjamaa

**FROM:** Dalton Morzos

**SUBJECT:** Status report for week 4/5/2021

* **RED FLAGS: N/A**
* **ISSUES:** Is the algorithm in its current state any good? Do we know it gives good groups? How do we connect the front end to the back end. Angular is making it difficult
* **ACCOMPLISHMENTS (dates):**

Date1

* Algorithm validation continues, more data needed
* Front end begins developing a way to display groups

 Date2

* Connection work starts over, plan faulty
* Connection design continues, data still forthcoming
* **ACTION ITEMS FOR FOLLOWING WEEK (dates):**
* Front end learning typescript
* Backend validating and testing algorithm once data received
* Connection work begins, but difficult, learning more angular