**WEEKLY STATUS REPORT (WSR)**

October 4, 2021

**TO:** Lillie Foley, Ray Gosselin, Jack Michalowski

**FROM:** Molly Pratt

**SUBJECT:** Status report for week 10/4/21 – 10/8/21

1. **RED FLAGS:** Nothing currently
2. **ISSUES:** Beginning the project in the middle of the semester
3. **ACCOMPLISHMENTS (dates):**

10/4/21

* Got a working database server
* Put all the passwords to everything in a google doc in the drive
* Finished the Sprint project

10/6/21

* Sprint presentation
* Talked about what we wanted to get done for Monday

1. **ACTION ITEMS FOR FOLLOWING WEEK (dates):**

* Begin database SQL code
* Begin HTML code for the website
* Email Megan to ask for test data